# Project Specification: TenderAI

Version: 1.0 (Hybrid Enterprise Architecture) Role: Senior AI Architect Design Date: December 2025

## 1. Executive Summary

TenderAI is an autonomous "Hybrid AI Agent" designed to automate the response process for Requests for Proposals (RFPs). It ingests unstructured data (massive PDF documents and audio recordings of client meetings) and structured data (SQL pricing history) to generate accurate, competitive tender bids.

The system addresses the critical challenge of latency vs. reliability by employing a Hybrid Architecture: using asynchronous event buses (RabbitMQ) for heavy data processing and synchronous high-performance RPC (gRPC) for real-time user interaction.

## 2. Architectural Vision

The system follows a Microservices-based, Event-Driven Architecture, orchestrated locally by .NET Aspire. It implements the CQRS (Command Query Responsibility Segregation) pattern to separate heavy write operations from fast read/chat operations.

### 2.1 The "Hybrid" Core

- The "Slow Lane" (Ingestion Pipeline): Powered by RabbitMQ (via MassTransit). Used for uploading files, transcribing audio, and vectorizing documents. Prioritizes Reliability and Resilience.

- The "Fast Lane" (Interactive Chat): Powered by gRPC (Protobuf). Used for the "Chat with Data" feature. Prioritizes Low Latency (<500ms) and Real-Time Performance.

## 3. Technology Stack

### Frontend & Orchestration

- Orchestrator: .NET Aspire (Dashboard, Service Discovery, Telemetry).

- UI: React or Blazor (integrated via Aspire).

- Real-Time Updates: SignalR (WebSockets) for progress bars and notifications.

### Backend (The Body - .NET 9/10)

- Framework: C# Minimal API.

- Messaging: MassTransit (abstraction over RabbitMQ).

- Communication: gRPC Client (for talking to Python), REST (for frontend).

- Storage: Azure.Storage.Blobs (or MinIO for local dev).

### AI Services (The Brain - Python)

- Framework: FastAPI.

- Workflow Engine: LangGraph (State management, Human-in-the-loop).

- Models: Azure OpenAI (GPT-4o), Whisper (Audio).

- Architecture: "Dual-Head" Service (runs both a RabbitMQ Consumer and a gRPC Server).

### Data Layer

- Vector Database: Qdrant (storing PDF/Audio embeddings).

- Relational Database: SQL Server (User data, Project metadata, Pricing history).

- Cache: Redis (Conversation history, temporary state).

## 4. Detailed Component Workflows

### 4.1 Workflow A: The Ingestion Engine (Async)

Goal: Process a 100-page PDF or 1-hour Audio file without crashing.

- Upload: User uploads a file via the Frontend.

- Storage: .NET API streams the file directly to Blob Storage (MinIO/Azure).

- Event Trigger: .NET API publishes a TenderUploaded event to the RabbitMQ Exchange.

- Consumption: The Python Worker (Background Service) picks up the message.

  - Reliability Note: If processing fails, the message is retried 3 times before moving to a Dead Letter Queue (DLQ).

- Processing:

  - PDF: Text extraction, chunking, embedding generation.

  - Audio: Transcription (Whisper), Speaker Diarization (identifying Client vs. Vendor), and PII Redaction.

- Persistence: Embeddings are upserted into Qdrant.

- Notification: Python fires a ProcessingComplete event -> .NET API consumes it -> SignalR pushes a "Ready" notification to the User.

### 4.2 Workflow B: The Chat Engine (Sync)

Goal: Answer "What is the budget?" instantly.

- Query: User types a question in the Chat Interface.

- Transport: Frontend sends request to .NET API -> .NET API forwards it via gRPC to the Python Service.

- Reasoning (LangGraph):

  - Python receives the gRPC request.

  - LangGraph determines intent: Retrieval (look at PDF) or Tool Call (query SQL for price).

  - Retrieval Path: Searches Qdrant for context -> Generates Answer.

  - SQL Path: Generates SQL query -> Executes against DB -> Summarizes result.

- Response: Final answer returned via gRPC to .NET -> Sent to Frontend.

## 5. Security Strategy

- PII Redaction: All audio transcripts are passed through a PII filter (masking names/phones) before storage.

- Identity: All API endpoints protected by JWT Authentication (e.g., Keycloak or Entra ID).

- Secret Management: .NET Aspire handles connection strings and API keys securely using environment variables/Secret Store.

## 6. Implementation Roadmap (Step-by-Step)

### Phase 1: The Foundation (Days 1-2)

- Setup .NET Aspire Solution structure.

- Spin up Docker containers for SQL Server, Redis, RabbitMQ, and Qdrant.

- Verify connectivity via the Aspire Dashboard.

### Phase 2: The "Body" (.NET Core) (Days 3-5)

- Build the C# Minimal API.

- Implement MassTransit publisher configuration.

- Create the file upload endpoint (Direct-to-Blob).

### Phase 3: The "Brain" (Python) (Days 6-10)

- Setup Python FastAPI project.

- Implement the RabbitMQ Consumer (listen for upload events).

- Integrate Azure OpenAI and Qdrant for basic RAG.

### Phase 4: The "Hybrid" Connection (Days 11-13)

- Define .proto files for Chat.

- Implement gRPC Server in Python and gRPC Client in C#.

- Connect the Chat UI to the gRPC pipeline.

### Phase 5: Advanced Intelligence (Days 14-20)

- Implement LangGraph for decision logic (Router Node).

- Add SQL Tool Calling (giving the AI ability to query the pricing DB).

- Implement Audio Processing (Whisper + Diarization).

### Phase 6: Polish & Demo (Days 21+)

- Add SignalR for real-time progress bars.

- Implement the Dead Letter Queue (DLQ) handling.

- Final Load Testing.

## 7. Senior Interview Defense

Why did you choose this architecture?

"I chose a Hybrid Architecture because RFP automation requires two conflicting optimization patterns. Document ingestion is high-latency and resource-intensive, requiring the reliability of an event bus (RabbitMQ). However, user chat requires low-latency, necessitating the speed of gRPC. A monolithic approach would have led to timeouts during uploads or blocked threads during chat. This separation ensures the system is both responsive and resilient."